**SSW 690 Weekly Status Update (one submission per team)**

***Due end of day Monday (by 11:59pm) each week we meet in class***

**Team:** *Stove and Oven*

**Week Ending: 2019-11-11**

# Current Project Status: (Green, yellow, red)

**Green**

*One word assessment of how is the team doing relative to the schedule?*

**Team Status Summary: *Where are we now?***

*One or two sentences describing high level project status and progress.*

*Completed the app’s authentication integration with Google on Mrunal/Tanvi development branch (not master).*

*Some rework on frontend React components needs to occur (due to some assumptions made), to merge the Google authentication into the master branch.*

*New test scenario mockups created for test purposes, and also to help identify functionality that the tests are expecting (i.e. test driven development/requirements)*

**Last week’s activities by team member:**

**Robert Chin:**

* *What did I work on?*

*Documented test scenarios and screen mockups of Refrigerator Ingredients (adding ingredients into refrigerator), Recipes to be added into Planner, and planner layout for final grocery list.*

* *What did I accomplish?*

*Initial screen mockups for test scenarios based on existing API functionality*

[*https://github.com/rasodu/Prep\_Your\_Meal/blob/master/documentation/Test%20Scenarios%20and%20Mockups.pptx*](https://github.com/rasodu/Prep_Your_Meal/blob/master/documentation/Test%20Scenarios%20and%20Mockups.pptx)

* *Did I learn anything new this week (due to this project)?*

*Test scenarios can help define expectations of what kinds of functionality we should expect for the coming week. It helps the team in the form of PM, Requirements, and Development perspective, while also defining expected test results.*

**Abhijit Amin:**

* *What did I work on?*

*worked on setting up Review apps for our application.*

* *What did I accomplish?*

*Review apps are created for pull request but they are not working as intended. We have the same environment variables for both, review app and staging, but the final output is not working as intended.*

* *Did I learn anything new this week (due to this project)?*

*Concept of review app and how it can help accelerate development of application. The concept of the review is to allow the entire team to quickly see changes in a pull request in a deployed environment.*

**Mrunal Salvi:**

* *What did I work on?*

*Completed user authentication with Google login and successfully integrated the frontend and the backend. Started work on user profile features. Worked with Tanvi to setup layout for feature implementations.*

* *What did I accomplish?*

*I managed to integrate the frontend and backend successfully with Google cookie session based authentication. Made sure that user login status is loaded in the application state.*

* *Did I learn anything new this week (due to this project)?*

*Learnt React state management and component life cycle methods and how we can use it to authenticate a user and provide access to private routes.*

**Tanvi Hanamshet:**

* *What did I work on?*

*Authentication using jwt tokens.*

*Worked on UI for integrating backend with the frontend(just the basic UI).*

* *What did I accomplish?*

*Authentication*

* *Did I learn anything new this week (due to this project)?*

*Learnt alot about setting up routes.*

**Sadie Stokes:**

* *What did I work on?*

*I worked on fixing up some UI with viewing the recipes, added search capabilities.*

* *What did I accomplish?*

*Profile page, some search functionality. Working on more to check in this week.*

* *Did I learn anything new this week (due to this project)?*

*Learned about some animations I can create with react to improve user experience.*

**Issues, Risks, and Opportunities:**

* *What problems did you encounter and what impact might those have on meeting the project schedule?*
* *What new opportunities did you discover, if any?*

* *Are there any significant changes to report?*

# Action Items/Goals for next week:

**Team Goals for next week:**

*Where do we want the project to be next week?*

**Individual Goals**

**Robert Chin:**

* *What do you plan to work on and accomplish in the next week?*

*Need to create additional mockups based on “Favorites”, modifying test mockup for Login/Authentication to match Mrunal/Tanvi’s development environment, and new landing page (given a user hasn’t logged in yet).*

*Add API calls identified in test scenario PP deck, to Trello for tracking for Express API work needed for the next week.*

**Abhijit Amin:**

* *What do you plan to work on and accomplish in the next week?*

*Try to fix the problem with Review app for our application.*

**Mrunal Salvi:**

* *What do you plan to work on and accomplish in the next week?*

*Work with Tanvi and Sadie to implement Favourites feature, Adding ingredients in the refrigerator feature and frontend pagination for recipes.*

**Tanvi Hanamshet:**

* *What do you plan to work on and accomplish in the next week?*

*Will work on setting up the routes for authentication and ingredients inventory.*

**Sadie Stokes:**

* *What do you plan to work on and accomplish in the next week?*

*Creating more views for the profile, and favorites*

**Comments:**

*Any other relevant information to help us to manage the project and keep our customer informed and happy.*