**SSW 690 Weekly Status Update (one submission per team)**

***Due end of day Monday (by 11:59pm) each week we meet in class***

**Team:** *Stove and Oven*

**Week Ending: 2019-11-18**

# Current Project Status: (Green, yellow, red)

**Yellow**

*One word assessment of how is the team doing relative to the schedule?*

**Team Status Summary: *Where are we now?***

*One or two sentences describing high level project status and progress.*

*Merged the backend authentication / google authentication with the master branch. Integrated the frontend with the master branch.*

*ReactJS - Completed screens/frontend pages based on mockups in Test Scenarios PP, and enhancements from mockups for user experience.*

*ExpressJS/MongoDB - Add/Delete Ingredients to Refrigerator of a User, Add/Delete Recipes from Planner of a User, Add/Delete Favourites,*

*It’s Yellow status, because it’s going to be a tight timeline hopefully features/functionality will pick up the pace this week 11-18 through Thanksgiving week.*

*There’s going to be downtime to create/prep for final presentation PP for December 3rd.*

**Last week’s activities by team member:**

**Robert Chin:**

* *What did I work on?*

*Created local test environment based on the master branch, created local screens for Google authentication to use the React / Frontend private routes, based on new google authentication*

* *What did I accomplish?*

*Stitched together frontend/backend in local environment to test ExpressAPI with new Google Auth.*

*Raised some issue in the Github regarding using the Google Auth (configuration in Google project) in the Staging environment*

* *Did I learn anything new this week (due to this project)?*

*It’s difficult to be able to separate different parts of a stack, while just newly learning the web app stack. Issues/delays will arise when integration happens.*

**Abhijit Amin:**

* *What did I work on?*

*Heroku review apps  
Clean up git repository*

* *What did I accomplish?*

*Review apps are working(Except Google authentication because redirect URL problem.)*

* *Did I learn anything new this week (due to this project)?*

*Heroku deployment process for review apps.*

**Mrunal Salvi:**

* *What did I work on?*

*Worked on the backend routes for updating the users profile. Partially implemented the features on a basic user interface for testing. Features for this week included Add/Delete Favourites, Add/Delete Items in the Refrigerator, Add/Delete recipes in planner for each day.*

* *What did I accomplish?*

*I finished almost all the feature related routes at the backend to handle user profile.*

* *Did I learn anything new this week (due to this project)?*

*I learnt React state management and component lifecycle methods which are turning out to be an important aspect in handling the user interface of the app.*

**Tanvi Hanamshet:**

* *What did I work on?*

*Basic UI components for testing authentication*

* *What did I accomplish?*

*created tabs, cards using routes*

* *Did I learn anything new this week (due to this project)?*

*understood how to work with react routes.*

**Sadie Stokes:**

* *What did I work on?*
* *integrating google authentication into the current UI*
* *adding functionality for creating favorites*
* *adding functionality for saving settings to a user profile*
* *adding functionality for the meal planner*
* *What did I accomplish?*
* *favorites UI*
* *Updating the main recipes screen with more information from api*
* *added a better default home page*
* *create profile UI*
* *create a better non-authorized layout*
* *Did I learn anything new this week (due to this project)?*
* *google authentication within a react application*
* *state management within a react application*

**Issues, Risks, and Opportunities:**

* *What problems did you encounter and what impact might those have on meeting the project schedule?*
* *What new opportunities did you discover, if any?*

* *Are there any significant changes to report?*

# Action Items/Goals for next week:

**Team Goals for next week:**

*Where do we want the project to be next week?*

**Individual Goals**

**Robert Chin:**

* *What do you plan to work on and accomplish in the next week?*

*Update additional screens based on expected functionality, and start testing the application on staging environment.*

**Abhijit Amin:**

* *What do you plan to work on and accomplish in the next week?*

*Help team with merging rest of changes into master branch. And help test the application.*

**Mrunal Salvi:**

* *What do you plan to work on and accomplish in the next week?*

*Setup user preferences at the backend and work with Sadie and Tanvi to integrate the user interface.*

**Tanvi Hanamshet:**

* *What do you plan to work on and accomplish in the next week?*

*Will work with UI, to make it look better with the authentication.*

**Sadie Stokes:**

* *What do you plan to work on and accomplish in the next week?*
* *finishing up authentication pieces I didn’t finish last week*
* *more UI improvements*
* *meal planner by week*
* *refrigerator functionality*

**Comments:**

*Any other relevant information to help us to manage the project and keep our customer informed and happy.*